# Project: Script-Controlled ACL – Restrict Record Access Based on Field Value

A Sprint is a fixed period or duration in which a team works to complete a set of tasks.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into

smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete (usually in the form of the Fibonacci series).

- 1 – Very Easy task

- 2 – Normal task

- 3 – Moderate task

- 5 – Difficult task

Story Points – 4 levels (1, 2, 3, 5)

## Sprint 1

User and Role Creation (Epic 1)

Creating the EEE test user (USN1) – 1 Creating roles bb1, bb2, bb3, bb4 (USN2) – 2 Assigning all roles to the EEE User (USN3) – 1

Table Creation (Epic 2)

Creating the Institution Details table u_institution_details (USN4) – 2

Adding fields: Roll Number, Student, Faculty, Branch, Email, Phone, Description (USN5) – 3

Creating sample records for ECE, EEE, CSE branches (USN6) – 2 Total Story Points in Sprint 1 = 1+2+1+2+3+2 = 11

## Sprint 2

Read ACL – Script-Controlled (Epic 3)

Creating Read ACL with Advanced = true and data condition Branch is EEE (USN7) – 3

Writing the ACL script using gs.hasRole('admin') and gs.hasRole('bb1') (USN8) – 5 Verifying read access for bb1 user, no-role user and admin (USN9) – 2

Create, Write and Delete ACLs (Epic 4)

Creating Create ACL with role bb2 (USN10) – 2 Creating Write ACL with role bb3 (USN11) – 2 Creating Delete ACL with role bb4 (USN12) – 2

Testing and Verification (Epic 5)

Impersonation testing of EEE user, no-role user and admin (USN13) – 3 Total Story Points in Sprint 2 = 3+5+2+2+2+2+3 = 19

## Total Story Points

Sprint 1 = 11

Sprint 2 = 19

Velocity = Total Story Points Completed / Number of Sprints Total Story Points = 11 + 19 = 30

Number of Sprints = 2

Velocity = 30 / 2 = 15 (Story Points per Sprint)

Your team's velocity is 15 Story Points per Sprint.